## Slide 1: Team-5 Job Salary Data Analysis
Team members
Sai Charan
Yash bhandare
Kiruthika Subramanian
Sai Teja

## Slide 2: 1. Data Idea
Job Salary data with demographics and salaries.
Multiple sources(Kaggle etc.)
EDA to recognize patterns and infer trends in job market.
  Nice to have- Salary predictor.

## Slide 3: 2. Uncertainties
How to present the findings on GUI.
Identifying the extent of inferences to be found from the patterns.
Identifying whether the dataset needs to be cleaned.
Little to no uncertainties on tech stack.
Little to no uncertainties on customer base which wil be hypothetical job seekers.

## Slide 4: 3. Predictive work
Finalizing on the set of demographics to be considered.
Finalizing the Dataset.
Mock up of a UI.

## Slide 5: 4. Assumptions
Extrapolate to find missing data.
Findings and pattern would be applicable to job seekers.
Teammates should be competent in C#.
Customers should have the required demographics.

## Slide 6: 5.Delays
UI work may take more time because none of the team members are familiar with UI technologies.
If an ML model is used, we may need time to attain acceptable accuracy.
Data cleaning, if required may take more time.
Batch sizes should be 5 tickets per person not exceeding 10 story points per sprint(2 weeks) with story points being hours required.

## Slide 7: 6. Progress
Story points
Milestones like UI completion, EDA, Testing etc.
Normal sprint review biweekly.
Value centric deliverables would be the predictions and patterns recognized by the system.

## Slide 8: 7. Quality
Test suite with unit, integration and system tests.
Bi weekly retro to ensure workload is sufficient but not overwhelming.
Good coding practices.

## Slide 9: Thank You